## Slide 1: Understanding Agile-Scrum: A Modern Approach to Software Development
Comparing Agile and Waterfall Methodologies
Scott Campbell
CS-250: Software Development Lifecycle Southern New Hampshire University
June 19, 2026

## Slide 2: Key Roles in a Scrum-Agile Team
Product Owner • Manages the product backlog and prioritizes features based on business value • Serves as the voice of the customer • Ensures the team builds the right product Scrum Master • Facilitates Scrum ceremonies and removes impediments • Coaches the team on Agile practices • Ensures the team can work effectively Development Team • Cross-functional members who design, develop, test, and deliver software • Self-organizing with collective ownership • No individual silos or handoffs

## Slide 3: Software Development Lifecycle in Agile
1. Requirements (Ongoing) • Continuously refined through product backlog • User stories define features from customer perspective 2. Design (Iterative) • Just-enough design for current sprint • Emerges through collaboration 3. Implementation (Sprint-Based) • Development occurs in 1-4 week sprints • Working software delivered each sprint 4. Testing (Continuous) • Integrated throughout the sprint, not a final phase • Catches defects early when they're cheapest to fix 5. Deployment (Incremental) • Potentially shippable increment each sprint • Faster time-to-market 6. Maintenance (Continuous) • Bug fixes and enhancements added to backlog • No separate maintenance phase
Notes: The key difference in Agile SDLC is that all phases occur concurrently within each sprint rather than sequentially across the entire project. A two-week sprint includes requirements refinement, design decisions, implementation, testing, and deployment of working software. This compression of the SDLC into short iterations enables rapid feedback and course correction.

## Slide 4: Waterfall Development: A Different Approach
Aspect | Waterfall | Agile
Process | Sequential phases | Iterative sprints
Planning | Comprehensive upfront | Continuous refinement
Testing | After development | Throughout sprint
Changes | Formal change Control (slow) | Adapted in next Sprint (fast)
Delivery | End of project | Every sprint
SNHU Travel Example: Mid-project personalization request Waterfall Response: • Change request, impact analysis (2-3 weeks) • Requirements reopened, design updated • Result: 2-3 month delay Agile Response: • Added to product backlog, prioritized for next sprint • Result: Delivered in 2-4 weeks
Notes: The personalized recommendations feature in SNHU Travel perfectly illustrates Agile's advantage. In Waterfall, this mid-project requirement change would have triggered extensive replanning. In our Agile approach, we simply added it to the backlog and delivered it in the next sprint.

## Slide 5: Choosing the Right Methodology
When Waterfall Works Best: ✓ Fixed, well-understood requirements ✓ Stable technology environment ✓ Low uncertainty ✓ Extensive documentation requirements ✓ Distributed teams with limited communication When Agile Works Best: ✓ Evolving or uncertain requirements (SNHU Travel example) ✓ Need for rapid feedback ✓ Complex, innovative projects ✓ Cross-functional collaboration needed ✓ Time-to-market is critical Decision Factors: • Requirements: Known → Waterfall | Uncertain → Agile • Stakeholder availability: Limited → Waterfall | Active → Agile • Change frequency: Rare → Waterfall | Common → Agile
Notes: Based on my experience with SNHU Travel, Agile was clearly the right choice. We had evolving requirements—personalization wasn't in the original scope. We needed stakeholder feedback to ensure destination recommendations met user needs. Time-to-market was important. All these factors pointed to Agile.

## Slide 6: Proven Benefits of Agile Development
1. Faster Time-to-Value • Working software delivered every sprint • SNHU Travel: Basic destination list functional in Sprint 1 2. Reduced Risk • Early detection of issues through continuous testing • Always maintained deployable software 3. Improved Quality • Testing integrated throughout sprint • Definition of Done prevented incomplete work 4. Enhanced Stakeholder Satisfaction • Sprint Reviews provided regular visibility • Personalization feature emerged from stakeholder input 5. Better Team Morale • Developers saw completed features regularly • Collaborative environment prevented silos 6. Flexibility to Change • Product backlog adapted to new priorities • Competitive advantage through responsiveness
Notes: These aren't theoretical benefits—they're outcomes we experienced on SNHU Travel. The ability to deliver working software in Sprint 1 built stakeholder confidence. When requirements changed with the personalization feature, we adapted seamlessly.

## Slide 7: Addressing Agile Implementation Challenges
Common Challenges and Solutions: 1. Cultural Resistance • Challenge: Teams resist daily meetings and collaboration • Solution: Gradual transition, training, demonstrate quick wins 2. Requires Active Stakeholder Engagement • Challenge: Product Owners must be available • Solution: Set clear expectations, schedule recurring meetings 3. Estimation Difficulty • Challenge: Story points take time to calibrate • Solution: Use historical data, accept uncertainty • SNHU Travel: Velocity stabilized by Sprint 4 4. Scope Creep Risk • Challenge: Frequent feedback leads to constant new requests • Solution: Strong Product Owner to prioritize ruthlessly 5. Documentation Balance • Challenge: Can lead to insufficient documentation • Solution: Include documentation in Definition of Done
Notes: Agile isn't a silver bullet—it presents real challenges. On SNHU Travel, we experienced all of these to some degree. What made us successful was our willingness to adapt our Agile practices during retrospectives.

## Slide 8: Essential Scrum Events
Sprint Planning (Beginning of Sprint) • Team commits to sprint backlog • Clear sprint goal established Daily Stand-up (Every Day, 15 minutes) • Synchronize team, identify blockers • Three Questions: What did I do? What will I do? What blocks me? • SNHU Travel: Resolved icon blocker in 24 hours Sprint Review (End of Sprint) • Demonstrate working software to stakeholders • SNHU Travel: Personalization idea emerged from Sprint 3 review Sprint Retrospective (End of Sprint) • Reflect on process, identify improvements • SNHU Travel: Improved code review bottleneck Backlog Refinement (Ongoing) • Clarify upcoming user stories, estimate effort • Prepare for sprint planning
Notes: These ceremonies aren't bureaucratic overhead—they're the heartbeat of Agile collaboration. Daily stand-ups caught our icon blocker before it became a multi-day delay. Sprint Reviews generated the personalization idea that differentiated our product.

## Slide 9: Strategic Recommendations for Adopting Agile
For Organizations Considering Agile: 1. Start with a Pilot Project • Choose moderate complexity with supportive stakeholders • Build internal champions through success 2. Invest in Training and Coaching • Provide Scrum Master certification • Allow learning curve time (2-3 sprints) 3. Ensure Product Owner Availability • Dedicate Product Owners to teams • Empower them to make priority decisions 4. Create Cross-Functional Teams • Break down specialist silos • Encourage T-shaped skills 5. Embrace Cultural Change • Leadership must model Agile values • Reward team outcomes, not individual heroics 6. Measure the Right Metrics • Track customer value delivered, not hours worked • Use burn-down charts, not Gantt charts
Notes: Agile is fundamentally a cultural shift, not just a process change. SNHU Travel worked because we genuinely collaborated, welcomed feedback, and adapted continuously. Organizations must invest in training and accept an initial productivity dip during the learning curve.

## Slide 10: Almeida, F., & Espinheira, E. (2022). Large scale agile frameworks: A comparative review. Journal of Applied Sciences, Management and Engineering Technology, 3(1), 16-29. https://doi.org/10.31284/j.jasmet.2022.v3i1.2733 Digital.ai. (2023). 16th annual state of Agile report. Digital.ai. https://digital.ai/resource-center/analyst-reports/state-of-agile-report/ Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org. https://scrumguides.org/scrum-guide.html Stellman, A., & Greene, J. (2022). Learning Agile: Understanding Scrum, XP, Lean, and Kanban (2nd ed.). O'Reilly Media.